Honours Project Work Log

Date	Description	Time Taken
WEEK 1 - 17/09/12	Thought about outcomes of project, both required and optional. Also created Log document. First meeting is tomorrow at 10am	30 minutes
18/09/12	Had meeting with Stephen Gilmore. Discussed both his ideas and mine. Was instructed to study how actors learn their lines and implement this research into the play for good marks.	30 minutes
19/09/11	Looked for articles/books on stage acting. Had difficulty. Will continue to search and ask Stephen for assistance. / Sketched some initial designs for both the Home screen and Options screen.	2 hours
20/09/12	Sketched some more designs, specifically for “Stats” and "Main" screens.	1 hr 30 minutes
WEEK 2 - 24/09/12	Familiarised myself with the Android development kit and looked into using GitHub for version control.	1 hr
25/09/12	Set up a GitHub repository, created the eclipse project (SDK level 2.3.3) and also created “Home” screen design using Microsoft Paint.	2 hours
26/09/12	Created two more designs on MS Paint for “Options” Screen and “Stats” Screen.	2 hours
27/09/12	Created “Main” Screen design / Programmed Home Screen with limited functionality	3 hours
28/09/12	Partly created Options Screen and completed Home Screen. / To increase flexibility for user, I added a page select as well as act select. 1 page = 1 A4 sheet.	3 hours
29/09/12	Made progress on Options Screen. Page select now updates based on Act select. Configurations added as well with helpful popups to guide user.	3 hours
30/09/12	Stats Screen created with limited functionality	2 hours
WEEK 3 - 02/10/12	Made some changes based on advice from meeting. / Also started development of Main Screen	4 hours
03/10/12	Project is ready for 1st group meeting (Main Screen implemented) / Presentation Slides nearly finished	3 hours
WEEK 4 - 08/10/12	Presentation finished and rough draft of Project Schedule completed	1 hour
WEEK 5 – 15/10/12	Work done for Database. We now extract character name and the line being delivered successfully	4 hours
18/10/12	All data is extracted from file and entered into database. Currently there is a bug. Problem is with looking for database in wrong directory I think?	5 hours
WEEK 6 - 29/10/12	Questionnaire completed that will get some feedback on my designs from relevant users.	2 hours
WEEK 7 – 02/11/12	Database is populated correctly. There are some minor bugs that shouldn't be much of a problem. Also the design of the main activity has been updated to look more like a script. Next I need to implement the filtering feature. Also look to simplify scrolling (maybe a quick scroll feature like the alphabet when searching through phone contacts?).	3 hours
04/11/12	Database can now filter pages based on user's selection. Look into swiping the screen to change page	3 hours
WEEK 8 - 08/11/12	OptionsActivity has been revamped to now include a Spinner to switch between “NORMAL” and “REHEARSAL” mode. Also the Help buttons are now correctly populated. Finally all the Spinners are now dynamically populated. / The “Own Lines” feature has been implemented, but is still a little buggy.	7 hours
09/11/12	Several minor bugs fixed	2 hours
10/11/12	Statistics spinners now populated dynamically as well. When you move from MainActivity to StatsActivity, current Act and Page number is passed through	3 hours
WEEK 9 – 12/11/12	Available acts and pages are filtered based on character selection	3 hours
18/11/12	Rehearsal mode is now implemented! Had to refactor the way we populate the list a little. Now we create an ArrayList of lines(Class containing character and line) as we iterate through the Cursor. I know use a custom adapter class to populate the list with the Lines data. This also means the rest of the features (prompt, stage, etc.) should now be easy to implement.	6 hours