Honours Project Work Log

Date	Description	Time Taken
WEEK 1 - 17/09/12	Thought about outcomes of project, both required and optional. Also created Log document. First meeting is tomorrow at 10am	30 minutes
18/09/12	Had meeting with Stephen Gilmore. Discussed both his ideas and mine. Was instructed to study how actors learn their lines and implement this research into the play for good marks.	30 minutes
19/09/11	Looked for articles/books on stage acting. Had difficulty. Will continue to search and ask Stephen for assistance. / Sketched some initial designs for both the Home screen and Options screen.	2 hours
20/09/12	Sketched some more designs, specifically for “Stats” and "Main" screens.	1 hr 30 minutes
WEEK 2 - 24/09/12	Familiarised myself with the Android development kit and looked into using GitHub for version control.	1 hr
25/09/12	Set up a GitHub repository, created the eclipse project (SDK level 2.3.3) and also created “Home” screen design using Microsoft Paint.	2 hours
26/09/12	Created two more designs on MS Paint for “Options” Screen and “Stats” Screen.	2 hours