Honours Project Work Log

Date	Description	Time Taken
WEEK 1 - 17/09/12	Thought about outcomes of project, both required and optional. Also created Log document. First meeting is tomorrow at 10am	30 minutes
18/09/12	Had meeting with Stephen Gilmore. Discussed both his ideas and mine. Was instructed to study how actors learn their lines and implement this research into the play for good marks.	30 minutes
19/09/11	Looked for articles/books on stage acting. Had difficulty. Will continue to search and ask Stephen for assistance. / Sketched some initial designs for both the Home screen and Options screen.	2 hours
20/09/12	Sketched some more designs, specifically for “Stats” and "Main" screens.	1 hr 30 minutes
WEEK 2 - 24/09/12	Familiarised myself with the Android development kit and looked into using GitHub for version control.	1 hr
25/09/12	Set up a GitHub repository, created the eclipse project (SDK level 2.3.3) and also created “Home” screen design using Microsoft Paint.	2 hours
26/09/12	Created two more designs on MS Paint for “Options” Screen and “Stats” Screen.	2 hours
27/09/12	Created “Main” Screen design / Programmed Home Screen with limited functionality	3 hours
28/09/12	Partly created Options Screen and completed Home Screen. / To increase flexibility for user, I added a page select as well as act select. 1 page = 1 A4 sheet.	3 hours
29/09/12	Made progress on Options Screen. Page select now updates based on Act select. Configurations added as well with helpful popups to guide user.	3 hours
30/09/12	Stats Screen created with limited functionality	2 hours
WEEK 3 - 02/10/12	Made some changes based on advice from meeting. / Also started development of Main Screen	4 hours
03/10/12	Project is ready for 1st group meeting (Main Screen implemented) / Presentation Slides nearly finished	3 hours
WEEK 4 - 08/10/12	Presentation finished and rough draft of Project Schedule completed	1 hour
WEEK 5 – 15/10/12	Work done for Database. We now extract character name and the line being delivered successfully	4 hours
18/10/12	All data is extracted from file and entered into database. Currently there is a bug. Problem is with looking for database in wrong directory I think?	5 hours
WEEK 6 - 29/10/12	Questionnaire completed that will get some feedback on my designs from relevant users.	2 hours
WEEK 7 – 02/11/12	Database is populated correctly. There are some minor bugs that shouldn't be much of a problem. Also the design of the main activity has been updated to look more like a script. Next I need to implement the filtering feature. Also look to simplify scrolling (maybe a quick scroll feature like the alphabet when searching through phone contacts?).	3 hours
04/11/12	Database can now filter pages based on user's selection. Look into swiping the screen to change page	3 hours
WEEK 8 - 08/11/12	OptionsActivity has been revamped to now include a Spinner to switch between “NORMAL” and “REHEARSAL” mode. Also the Help buttons are now correctly populated. Finally all the Spinners are now dynamically populated. / The “Own Lines” feature has been implemented, but is still a little buggy.	7 hours
09/11/12	Several minor bugs fixed	2 hours
10/11/12	Statistics spinners now populated dynamically as well. When you move from MainActivity to StatsActivity, current Act and Page number is passed through	3 hours
WEEK 9 – 12/11/12	Available acts and pages are filtered based on character selection	3 hours
17/11/12	Rehearsal mode is now implemented! Had to refactor the way we populate the list a little. Now we create an ArrayList of lines(Class containing character and line) as we iterate through the Cursor. I know use a custom adapter class to populate the list with the Lines data. This also means the rest of the features (prompt, stage, etc.) should now be easy to implement.	6 hours
18/11/12	Configuration for toggling stage directions now works. Either check if the “character” name is “STAGE.” Otherwise, break line into characters and delete those that appear in between '[' and ']'.	2 hours 30 minutes
WEEK 10 – 23/11/12	Prompt feature now implemented	1 hour 30 minutes
WEEK 12 – 05/12/12	Fixed a bug on prompt feature. Stage directions were revealed even if the user had them toggled off. Also some progress made on performance notes. A dialog is displayed with the title set to the current page and line as default. Note can be saved to a database but much more work has to be done.	3 hours
06/12/12	Now when user saves a note, the play database is updated and an icon is displayed which shows which lines have notes attached to them. User can view their list of notes, edit them and delete them. Still very buggy and much more work needs to be done.	6 hours
07/12/12	Lot of refactoring done today. Now we only access one adapter for each database that is created and opened when we start the app. Closing is handled when we exit the app. / Checking if the database exists now also works (still has minor problems but fixable). / Finally Performance notes can be viewed, deleted, edited and checked (textfields contain text). However it will not work when there aren't exactly 23 lines per page (i.e. stage directions filtered or display own line). Think I have a fix for this which I'll do tomorrow.	8 hours
08/12/12	Performance notes now work fine in any case. Still need to add some additional functionality for it. Also done some research how to fix other problems	2 hours
WEEK 13 – 10/12/12	On performance notes screen you can now multi-delete based on what items are selected and changes to notes can be saved. Also when the icon is clicked in the MainActivity, it now shows the notes for the selected line. Lots of minor things added too. Some attempt made to manually scroll when a new line is revealed although it has some problems. Every time we reveal a new line, the scrolling always starts from the top. Need to scroll from the current position	7 hours
11/12/12	The auto-scrolling works nicely now and also all TODO's in MainActivity have been taken care of. Now just need to complete functionality for recording, cue words, break-up text, highlighting, strikeout. Also talk about Metrics plug-in in Dissertation (alter code to remove red text).	3 hours (99.5 total)
12/12/12	User can now record their lines, preview them and then save. Can also then view list of recordings and delete or rename them. / Performance notes page now displays note title and content	10 hours
13/12/12	User can now playback saved audio files, apply them to lines and play them back while rehearsing. List of audio files now also display the duration of the file. Also the recording procedure has been refactored so the user can press a “begin recording” button and then save.	8 hours
15/12/12	Filename checks are now in place when the user tries to save/rename an audio file. Only alphanumeric characters are allowed. Also if the filename already exists, the user is asked if they would like to overwrite their file. Finally, audio files will not play for lines that are hidden.	3 hours
2013 – 04/01/13	Statistics are now recorded and can be viewed/deleted based on the user's selections	5 hours
10/01/13	Cue Words are now shown to the user in bold and red colour. If in NORMAL mode, then cue words for all lines will be shown. Otherwise cue words will only be shown just before the hidden line. Need to not allow both cue words and own lines to both be toggled on at the same time.	5 hours
12/01/13	Spent a lot of time researching how to do highlighting/strikethrough text. Best seems to be to create a custom EditText class. / Also the user can choose what script they wish to load. At startup, if no database exists, the user is prompted with a spinner of the scripts on the phone. When the user selects one, the progress dialog is shown on another thread while the database is being populated. A similar functionality is on a newly created “Settings” page.	10 hours
14/01/13	Settings page complete. A file is created on the phone storing which script we have loaded, the number of words we want to reveal when we do a prompt and if we want to allow auto-playing of audio files.	3 hours
15/01/13	The way we switch pages has been refactored. Now much simpler. Also we can randomise what page appears next and the user's choice of how many words are revealed now works.	5 hours
16/01/13	Auto-playback of files now works / Also spent more time researching how to select text. Seems like it can't be done without some very dirty hacking or upgrading to 3.0 and excluding a lot of customers. Need to consult Stephen on this but leaving it out at the moment	4 hours
17/01/13	Refactoring done. Ready for Testing	2 hours
22/01/13	Time spent writing Interim Report	5 hours
23/01/13	Time spent writing Interim Report	4 hours
24/01/13	Interim Report finished	2 hours
WEEK 3 – 29/01/13	Bug List constructed. User can also now swipe screen to change page / Majority of tasks in bug list completed	2 hours / 3 hours
31/01/13	More tasks in Bug List complete	3 hours
02/02/13	Bug List complete. Design changes complete to. Only need to do some testing with Robotium now	5 hours
WEEK 4 – 04/02/13	Got some practice using Robotium and implemented a test class for the Statistics Activity	3 hours
05/02/13	Test classes complete for Statistics, Settings and Recordings Activities. No need to do one for Performance Activity as it is similar to Recordings Activity.	4 hours – 185.5 hours
07/02/13	Test classes complete for Options Activity. Gonna try and change they way we record ourselves, by eliminating the first dialog. / The first dialog for recording has been eliminated. Now we immediately start recording, the button font turns red, and a counter appears at the top right of the screen.	1 hour / 1 hour
10/02/13	Test class complete for Main Activity and all implementation and testing of the project has been completed.	1 hour
15/02/13	First draft for the user's task for evaluation complete.	2 hours