Project Schedule

Task	Description	Deadline
1	Finish Implementation.	End of Semester 1
1.1	Design and implement Database.	November
1.1.1	Decide on what fields should be stored into database.	October Week 3
1.1.2	And filter feature to match user's character and page choice	November
1.2	Add Performance Notes functionality	November Week 2
1.3	Add Cue Words functionality	December
1.4	Add Prompt functionality	December
1.5	Add additional features	End of Semester 2
1.5.1	Store No. of prompts by user	December Week 1
1.5.2	Add Recording option	December Week 2
1.5.3	Add Audio option	December Week 3
2	Test Project	February
2.1	Use Android Testing Frameworks e.g. Monkey to test functionality	January Week 3
2.2	Evaluate project on different Android phones to test design	February
3	Evaluate Project	February Week 3
3.1	Get a range of users to use App	February Week 3
3.1.1	Provide users with tasks to accomplish	February Week 3
3.1.2	Provide users a Questionnaire to note their experience	February Week 3
4	Write Dissertation	April